Table of Contents

# App 100% Working — Implementation Plan

For agentic workers: REQUIRED: Use superpowers:subagent-driven-development (if subagents available) or superpowers:executing-plans to implement this plan. Steps use checkbox (- [ ]) syntax for tracking.

Goal: Get the DealStage app fully functional — every flow from signup to deal completion working end-to-end with real data.

Architecture: React (Vite) frontend + Supabase backend (PostgreSQL + Edge Functions + Auth) + Vercel hosting + Stripe payments + 4 AI providers via Universal Router.

Tech Stack: React 18, Vite 6, Supabase JS v2, Stripe Connect, Anthropic/DeepSeek/Gemini/Groq AI providers.

Current State:

- Build: ✅ Clean

- Login API: ✅ Working

- Live site: ✅ HTTP 200

- AI: 3/4 providers working (Gemini needs API enabled)

- Database: 3 profiles, 8 talents, 5 brands, 8 deals, 486 events

- Code bugs: 0 known

- Open issues: 4 (Gemini, social OAuth simulated, Vercel trial, platform catalog needs seed script)

## Phase 1: Critical Infrastructure (Do First)

### Task 1: Secure Vercel Hosting

Files: None — Vercel dashboard action

- Step 1: Log into Vercel dashboard at vercel.com

- Step 2: Go to Settings → Billing → Add payment method

- Step 3: Select Pro plan ($20/mo) or keep Hobby (free with limits)

- Step 4: Verify site is still live at www.thedealstage.com

- Step 5: Confirm auto-deploy is working by checking latest deployment status

Why first: Trial expires in ~12 days. If this lapses, the entire site goes offline.

### Task 2: Enable Gemini API

Files: None — Google Cloud Console action

- Step 1: Go to console.cloud.google.com

- Step 2: Select the project associated with your Gemini API key

- Step 3: Go to APIs & Services → Enable APIs

- Step 4: Search “Generative AI” or “Gemini API”

- Step 5: Click Enable

- Step 6: Verify by running the AI router diagnose:

curl -s -X POST "https://eiygbtpsfumwvhzbudij.supabase.co/functions/v1/ai-router?action=diagnose" \
  -H "apikey: YOUR_ANON_KEY" -H "Content-Type: application/json"

Expected: gemini status = “WORKING”

Why: 3 FREE tier AI agents (agent_performance, content_localizer, data_extractor) are currently non-functional.

## Phase 2: Auth & Signup Flow

### Task 3: Test Complete Signup Flow (All 4 Roles)

Files:

- Test: src/pages/Onboarding.jsx

- Test: src/pages/Login.jsx

- Test: src/pages/CheckEmail.jsx

- ☐ Step 1: Test Talent signup

  - Go to thedealstage.com

  - Click “Start free trial”

  - Select “Talent” role

  - Verify plan selection page appears (Free/Rising/Pro/Elite)

  - Select “Free” plan

  - Fill in name, email (use a test email), password

  - Click “Get Started Free”

  - Verify redirect to /check-email OR /Dashboard

  - If /check-email: verify email, then sign in

  - Verify Dashboard loads with Talent sidebar (31 pages)

- ☐ Step 2: Test Brand signup

  - Same flow but select “Brand” role

  - Verify plan selection shows Brand plans (Explorer/Growth/Scale/Enterprise)

  - Verify Dashboard loads with Brand sidebar (38 pages)

- ☐ Step 3: Test Agency signup

  - Select “Agency” role

  - Verify plan selection shows Agency plans (Starter/Pro/Enterprise)

  - Verify Dashboard loads with Agency sidebar (37 pages)

- ☐ Step 4: Test Manager signup

  - Select “Manager” role

  - Verify NO plan selection (skips to account creation)

  - Verify Dashboard loads with Manager sidebar (same as Talent)

  - Verify Manager Setup page is accessible

- ☐ Step 5: Test Google OAuth login

  - Go to /login

  - Click “Continue with Google”

  - Verify Google login popup appears

  - Complete Google login

  - Verify redirect to /Dashboard

- ☐ Step 6: Test Forgot Password

  - Go to /login → click “Forgot password?”

  - Enter email → click “Send Reset Link”

  - Verify success message appears

  - Check email for reset link

  - Verify reset link goes to thedealstage.com (not localhost)

- ☐ Step 7: Test Login with email/password

  - Go to /login

  - Enter valid credentials

  - Verify successful login → Dashboard

- ☐ Step 8: Document any issues found

## Phase 3: Seed Real Data

### Task 4: Add Sample Brands via Admin Data Manager

Files:

- Use: src/pages/AdminDataManager.jsx (already built)

- ☐ Step 1: Log in as admin (getreachmediallc@gmail.com)

- ☐ Step 2: Go to Data Manager in sidebar

- ☐ Step 3: Click “Brands” tab

- ☐ Step 4: Add 20 real brands manually or via CSV import:

Sample brands to add:

Nike, nike.com, Sports/Apparel, 10000+, Portland OR, $50M+ budget
Spotify, spotify.com, Music/Streaming, 10000+, Stockholm, $20M+ budget
Sephora, sephora.com, Beauty & Cosmetics, 10000+, San Francisco, $15M+ budget
Red Bull, redbull.com, Food & Beverage, 10000+, Salzburg, $30M+ budget
Netflix, netflix.com, Entertainment, 10000+, Los Gatos CA, $25M+ budget
Adidas, adidas.com, Sports/Apparel, 10000+, Herzogenaurach, $40M+ budget
Amazon, amazon.com, Retail, 10000+, Seattle, $100M+ budget
Apple, apple.com, Technology, 10000+, Cupertino, $50M+ budget
Chipotle, chipotle.com, Food & Beverage, 10000+, Newport Beach, $10M+ budget
Target, target.com, Retail, 10000+, Minneapolis, $20M+ budget
Samsung, samsung.com, Technology, 10000+, Seoul, $30M+ budget
L'Oreal, loreal.com, Beauty & Cosmetics, 10000+, Paris, $25M+ budget
Coca-Cola, coca-cola.com, Food & Beverage, 10000+, Atlanta, $40M+ budget
Lululemon, lululemon.com, Health & Wellness, 10000+, Vancouver, $15M+ budget
Gymshark, gymshark.com, Health & Wellness, 1000+, Solihull UK, $5M+ budget
HelloFresh, hellofresh.com, Food & Beverage, 10000+, Berlin, $10M+ budget
Calm, calm.com, Health & Wellness, 500+, San Francisco, $5M+ budget
Athletic Greens, athleticgreens.com, Health & Wellness, 100+, Carson City, $3M+ budget
Huel, huel.com, Health & Wellness, 500+, Tring UK, $3M+ budget
Notion, notion.so, Technology, 500+, San Francisco, $2M+ budget

- Step 5: Verify brands appear in the Brands page for all user roles

### Task 5: Add Sample Contacts/Decision Makers

Files:

- Use: src/pages/AdminDataManager.jsx

- ☐ Step 1: Go to Data Manager → “Contacts” tab

- ☐ Step 2: Add 20 sample decision makers (can be fictional for now):

Sarah Chen, Influencer Marketing Manager, Nike, sarah.chen@nike.com, Tier 1
James Park, Head of Creator Partnerships, Spotify, james.park@spotify.com, Tier 1
Maria Santos, Director Influencer Marketing, Sephora, maria.santos@sephora.com, Tier 1
Alex Rivera, Director Brand Partnerships, Red Bull, alex.rivera@redbull.com, Tier 1
David Kim, VP Marketing Partnerships, Netflix, david.kim@netflix.com, Tier 1
Lisa Wang, VP Brand Partnerships, Adidas, lisa.wang@adidas.com, Tier 2
Rachel Green, Head of Influencer Program, Amazon, rachel.green@amazon.com, Tier 1
Tom Wilson, Head of Brand Marketing, Apple, tom.wilson@apple.com, Tier 2
Maya Johnson, Director Digital Marketing, Chipotle, maya.johnson@chipotle.com, Tier 2
Kevin O'Brien, Director Creator Partnerships, Target, kevin.obrien@target.com, Tier 2

- Step 3: Verify contacts appear in Contact Finder page

### Task 6: Add Sample Talent Profiles

Files:

- Use: src/pages/AdminDataManager.jsx or direct Supabase

- ☐ Step 1: Create 10 diverse talent profiles via admin:

Jordan Reeves, Fitness/Athlete, 180K IG, 6.8% engagement
Mia Chen, Tech/YouTube Creator, 500K YT, 4.2% engagement
Zara Ali, Fashion Model, 120K IG, 5.1% engagement
Marcus Cole, Finance Podcaster, 80K podcast listeners
Priya Sharma, Food/Instagram, 4.2M IG, 3.8% engagement
Darius Coleman, Basketball Athlete, 50K IG, 8.2% engagement
Jade Mercer, Musician, 100K Spotify monthly listeners
Trevor Okafor, Comedy/TikTok, 250K TikTok, 7.5% engagement
Maya Thornton, Beauty/YouTube, 120K YT, 4.8% engagement
Sam Reyes, Travel Creator, 90K IG, 5.5% engagement

- Step 2: Verify talent profiles appear in Talent Discovery page

- Step 3: Verify talent profiles appear in Marketplace

## Phase 4: Test Core Features

### Task 7: Test AI Features (All 5 Fixed Pages)

Files:

- Test: src/pages/MatchEngine.jsx

- Test: src/pages/PitchDeckBuilder.jsx

- Test: src/pages/CampaignBriefGenerator.jsx

- Test: src/pages/Outreach.jsx

- Test: src/pages/SequenceBuilder.jsx

- Test: src/pages/ContractTemplates.jsx

- Test: src/pages/AICommandCenter.jsx

- ☐ Step 1: Test Match Engine

  - Go to Match Engine

  - Select a brand and talent

  - Click “Run Match”

  - Verify AI returns match scores (should use DeepSeek or Anthropic)

  - Verify 10-factor scoring appears

- ☐ Step 2: Test Pitch Deck Builder

  - Go to Pitch Deck Builder

  - Select a talent profile

  - Click generate

  - Verify AI generates deck content

- ☐ Step 3: Test Campaign Brief Generator

  - Go to Campaign Briefs

  - Fill in brief details

  - Click generate

  - Verify AI creates brief

- ☐ Step 4: Test Outreach AI

  - Go to Outreach

  - Select a contact

  - Click AI generate

  - Verify AI creates outreach message

- ☐ Step 5: Test Sequence Builder AI

  - Go to Sequences

  - Create a new sequence

  - Click AI generate step

  - Verify AI creates sequence step

- ☐ Step 6: Test Contract Templates AI

  - Go to Contract Templates

  - Select a template

  - Click “AI Suggest”

  - Verify AI fills in suggested values

- ☐ Step 7: Test AI Command Center

  - Go to AI Command Center

  - Type: “Find the best fitness creators for a Nike campaign”

  - Verify AI returns a meaningful response

  - Verify response parsing works (no “Unexpected response” error)

- ☐ Step 8: Document any AI failures

### Task 8: Test Deal Pipeline End-to-End

Files:

- Test: src/pages/Partnerships.jsx

- Test: src/pages/DealDetail.jsx

- ☐ Step 1: Go to Deal Pipeline

- ☐ Step 2: Click “+ New Deal”

- ☐ Step 3: Create a deal: “Nike × Jordan Reeves, $85K, Sponsorship”

- ☐ Step 4: Verify deal appears in Kanban board under “Discovered”

- ☐ Step 5: Move deal through stages using dropdown menu

- ☐ Step 6: Click on deal to verify DealDetail page loads

- ☐ Step 7: Test “Upload Deck for AI Matching” button

- ☐ Step 8: Upload any PDF → verify AI match results appear

- ☐ Step 9: Verify deal count and pipeline value update in header

### Task 9: Test Connect Accounts & ID Verification

Files:

- Test: src/pages/ConnectAccounts.jsx

- ☐ Step 1: Log in as a talent user

- ☐ Step 2: Go to Connect Accounts

- ☐ Step 3: Verify platform catalog loads (88 platforms)

- ☐ Step 4: Try connecting Instagram:

  - Click Instagram → OAuth option

  - Verify yellow banner shows “Real OAuth Coming Soon” (Phyllo not configured)

  - Enter username → verify “Connected” status appears

- ☐ Step 5: Test ID Verification:

  - Scroll to Identity Verification section

  - Upload a test image file

  - Click “Submit for Review”

  - Verify status changes to “Under Review”

- ☐ Step 6: Verify verification boost score updates

### Task 10: Test Settings & Manager Invite

Files:

- Test: src/pages/Settings.jsx

- ☐ Step 1: Go to Settings as talent user

- ☐ Step 2: Verify “My Manager” section appears

- ☐ Step 3: Enter an email → click “Send Invite”

- ☐ Step 4: Click “Generate Invite Link” → verify link is copied

- ☐ Step 5: Test theme switcher (Dark → Gradient)

- ☐ Step 6: Test profile update (change name, save)

## Phase 5: Test All Remaining Pages

### Task 11: Click-Through Every Sidebar Page

- Step 1: As admin, click EVERY page in the sidebar and verify it loads without error:

Core (verify loads):

- Dashboard

- Admin Dashboard

- Data Manager

- Marketplace

- My Profile

- My Opportunities

Discovery:

- Talent Discovery

- Match Engine

- Brands

- Market Intelligence

Outreach:

- Contact Finder

- Outreach

- Sequences

- Warm Intro Network

- Demographic Targeting

Deals:

- Deal Pipeline

- Deal Analytics

- Deal Comparison

- Deal Score Leaderboard

- Bundle Deals

- Contract Templates

- Approvals

Content:

- Campaign Briefs

- Pitch Deck Builder

- Deck Library

- Pitch Competition

Analytics:

- Analytics

- Talent Analytics

- Talent Revenue

- Custom Reports

AI:

- AI Features

- AI Agents Hub

- AI Command Center

- AI Analytics

Data:

- Data Room (Talent)

- Data Room (Brand)

- Data Room (Agency)

- Data Import/Export

Calendar:

- Master Calendar (verify 486 events load)

- Culture Calendar

- Event Management

Account:

- Connect Accounts

- Integrations

- Referrals

- Teams

- Notifications

- Subscriptions

- Billing

- Settings

System:

- System Health

- System Architecture

- Platform Overview

- Step 2: Document any pages that show errors or blank screens

## Phase 6: Mobile Testing

### Task 12: Test on Mobile Device

- Step 1: Open thedealstage.com on your phone

- Step 2: Verify hamburger menu appears (not desktop nav links)

- Step 3: Tap hamburger → verify all nav links listed

- Step 4: Test signup flow on mobile

- Step 5: Test login on mobile

- Step 6: Navigate to Dashboard → verify it’s readable

- Step 7: Navigate to Deal Pipeline → verify horizontal scroll works

- Step 8: Navigate to Master Calendar → verify events load

- Step 9: Document any mobile layout issues

## Phase 7: Fix Any Issues Found

### Task 13: Bug Fix Sprint

- Step 1: Compile all issues from Tasks 3-12

- Step 2: Prioritize by severity (Critical → High → Medium → Low)

- Step 3: Fix all Critical and High issues

- Step 4: Rebuild and deploy

- Step 5: Re-test fixed issues

- Step 6: Commit with message: “Fix all issues from 100% working audit”

## Phase 8: Final Verification

### Task 14: Complete End-to-End Smoke Test

- Step 1: Create a FRESH account (new email)

- Step 2: Complete signup as Talent

- Step 3: Connect a social account

- Step 4: View Match Engine results

- Step 5: Create a deal in the pipeline

- Step 6: Use AI Command Center

- Step 7: Check Master Calendar

- Step 8: Update Settings

- Step 9: Log out and log back in

- Step 10: Verify everything still works

Success criteria: A brand new user can sign up, see data, use AI, create a deal, and manage their account without hitting ANY errors.

## Definition of Done

- All 4 signup paths work (Talent, Brand, Agency, Manager)

- Login works (email + Google OAuth + forgot password)

- All 7 AI-powered features work

- Deal Pipeline creates, moves, and tracks deals

- Connect Accounts shows 88 platforms

- All 50+ sidebar pages load without errors

- Mobile layout works (hamburger menu, readable content)

- 20 brands + 10 contacts + 10 talent seeded

- Master Calendar shows 486 events

- Admin can manage data via Data Manager

- Vercel hosting secured with payment method

- All 4 AI providers working (including Gemini)